02466 Project work in Artificial Intelligence and Data LOGBOOK

Oskar Fabricius Karlsson, sxxxxxx@student.dtu.dk

Fabian Charrier, sxxxxxx@student.dtu.dk

Valdemar Foster, sxxxxxx@student.dtu.dk

The main purpose of the logbook is that it serves as a tool for you to keep track of the project and document project meetings.

Project Meetings

Week 07: 11.02.26

Questions

No questions this week – first meeting of the group.

Reading, who and what

All members (Oskar, Fabian, Valdemar): Explore possible project ideas individually by reading relevant papers and watching YouTube videos on potential topics.

Implementation, who and what

No implementation work yet.

Results, who and what

Group formed and project received. Filled out the collaboration contract (together). Got to know each other, as none of us had worked together before.

Decisions

Laid out a plan for the coming week. Alone: each member will independently explore project ideas by reading papers or watching relevant YouTube content and come prepared with suggestions for the next meeting.

Week 08: 20.02.26

Questions

Unclear which format the learning outcomes and projektaftale are supposed to be written in – to be clarified with Tue at the next supervisor meeting.

Reading, who and what

All members read the papers sent by Tue following the supervisor meeting earlier in the week.

Implementation, who and what

No implementation work yet.

Results, who and what

Recapped the supervisor meeting with Tue. Discussed which fields of AI to work with in the project (deep learning, reinforcement learning, etc.). Drafted a first version of the Gantt chart and the project canvas (together).

Decisions

Agreed to focus on stocks, with options as a possible extension. Need to clarify the format of the learning outcomes and projektaftale with Tue.

Week 10: 04.03.26

Questions

Confusion about what to include in the project plan (projektaftale). Had a brief conversation with supervisor Tue and subsequently exchanged emails with Morten Mørup to clarify.

Reading, who and what

All members: Spent significant time researching and reading for the state of the art and introduction sections of the project plan.

Implementation, who and what

No implementation work this week – focus was on writing the project plan.

Results, who and what

Finalized the project plan (drafted individually from home beforehand, then reviewed and completed together during today’s meeting). Updated the project timeline in the Gantt chart. Incorporated research questions suggested by Tue into our own. Wrote the state of the art and introduction sections of the project plan (together).

Decisions

For the next meeting on Friday: Alone: Bertram analyses how to import the data, Oskar implements the different model architectures in the repository, and Fabian gets a general overview of the codebase. Together: aim to have a minimal working draft by Friday.

Week 10: 06.03.26

Questions

Pipeline is working end-to-end but results are not optimal – need to investigate why. To be clarified with Tue: what the next step should be.

Reading, who and what

Fabian: Read the crypto paper to understand and implement the samplers (range and time bars).

Implementation, who and what

Fabian: Built samplers based on the crypto paper. Oskar: Prepared a ResNet model from home. Valdemar: Successfully streamed live data from the Yahoo Finance API. Together: Connected the project to WandB for experiment tracking, created a TSB (triple barrier) model, and got the full pipeline running end-to-end.

Results, who and what

The pipeline is now working but results are not optimal – the model’s outputs are currently not useful. WandB integration is functional for tracking training runs.

Decisions

Alone: Fabian continues work on the samplers (range bars and time bars). Oskar and Valdemar investigate why the model results are not useful. Together: increase transparency in other parts of the pipeline beyond just training by expanding WandB logging. Clarify next steps with Tue at the upcoming supervisor meeting.

Week 11: 11.03.26

Questions

No new questions this week.

Reading, who and what

Oskar: Read articles and relevant material in preparation for writing the method section of the midway report.

Implementation, who and what

Valdemar: Started building a framework for systematically testing the model and gathering statistics. Tweaked the data structure to store data locally each week, removing the constraint of Yahoo Finance’s one-week window for minute-level data.

Results, who and what

Briefed Valdemar on the supervisor meeting with Tue. Began writing the midway report: Fabian started on the introduction, Oskar made preliminary notes and a draft of the method section, and Valdemar began building the testing framework. Created a status note for tracking unfinished deliverables and a future iterations/questions note for recording ideas and discussion points for later iterations.

Decisions

Store data locally each week to avoid being limited by Yahoo Finance’s one-week window for minute-level data. Maintain a status note for tracking unfinished deliverables and a future iterations/questions note for capturing discussion points for later iterations. Continue writing the midway report.

Week 11: 13.03.26

Questions

No new questions this week.

Reading, who and what

No reading this week.

Implementation, who and what

Valdemar: Continued developing the model testing framework. Fabian: Continued writing the introduction and data section of the midway report. Oskar: Continued writing the method section of the midway report.

Results, who and what

Agreed on a stock picking heuristic: the 50 largest tech companies by market cap.

Decisions

Use the 50 largest tech companies by market cap as the stock picking heuristic. A more sophisticated stock selection model may be developed in a future iteration. Continue writing the midway report: Oskar on the method section, Fabian on the introduction and data sections, Valdemar on the model testing framework.

Week 12: 18.03.26

Questions

Testing accuracy is abnormally high – needs investigation to determine if there is a bug or data leakage issue.

Reading, who and what

No reading this week.

Implementation, who and what

No implementation work during this meeting – virtual check-in focused on planning.

Results, who and what

The midway report is nearly ready for feedback apart from the data section, which Fabian is finishing. Booked a supervisor meeting with Tue on Friday to get his input before submitting.

Decisions

Alone: Fabian finishes the data section of the midway report. Oskar starts building a testing framework for the different features. Valdemar debugs why the testing accuracy is abnormally high. Together: meet with Tue on Friday to get feedback on the report before submitting.

Week 12: 20.03.26

Questions

How do we account for risk/reward? The current model uses the probability of being correct, which only accounts for risk. How should the required buy/sell probability thresholds be set to avoid overtrading? Could we define thresholds based on a percentage of total buy/sell orders rather than a fixed probability?

Reading, who and what

No reading this week.

Implementation, who and what

Together: Fixed the return calculation – previously, individual trade returns were summed directly, which assumed full equity allocation per trade. Since trades overlap, this was incorrect. Introduced 10 pools of capital to split equity across concurrent trades, which drastically changed the displayed return.

Results, who and what

After correcting the return calculation with 10 capital pools, the displayed returns changed drastically. The model currently outperforms buy and hold when ignoring brokerage fees (net trade profit), but runs too many trades, resulting in negative profit when fees are included. Incorrect predictions are particularly costly due to fees eating into returns.

Decisions

Use 10 pools of capital for concurrent trades to correctly calculate returns. Filter for high-conviction trades only to reduce the impact of brokerage fees on incorrect predictions. Modify the triple barrier to require higher expected profit per trade and a higher probability of success. Explore tuning the probability threshold and barrier height with Bayesian optimisation. Implement features that control the barrier height beyond just volatility. Test required_buy_probability and required_sell_probability thresholds to prevent overtrading. Explore defining thresholds as a percentage of total buy/sell orders instead of fixed probabilities. Investigate how to incorporate risk/reward into the model rather than relying solely on probability of correctness.

Supervisor Meetings

Week 08: 18.02.26

Presentation of results since last meeting

First supervisor meeting. Tue pitched the project to the group and outlined the overall direction.

Action points for next week

Agree on whether to focus on stocks, crypto, options, or another asset class. Prioritise getting a first draft model capable of doing some trading as soon as possible (not necessarily this week). Look into potential models and read the papers Tue sent.

Week 09: 25.02.26

Presentation of results since last meeting

Went in depth with the full project pipeline: data import, feature extraction, data sampling (CUSUM filter), triple barrier labelling, training, validating, testing, and reporting. Agreed on using a CNN rather than an RNN, which had been discussed internally in the group. Tue gave a short demo of how to report results using Weights & Biases (WandB). Briefly discussed possible extensions for later stages of the project: using a transformer to feed news into the feature set, and position sizing.

Action points for next week

Begin implementing the pipeline (data import, feature extraction, CUSUM sampling, triple barrier labelling). Start building the CNN model. Supervisor meetings scheduled for every Tuesday at 10:00 going forward.

Week 11: 10.03.26

Presentation of results since last meeting

Oskar Investigated why WandB results looked off. Discovered that all labels were equal to 1 (“hold”), caused by the barrier height being set to 1.5 - too high for the FAANG stocks used in the experiment. The default interval of 1 day over 7 days also caused the model to overfit. Added more tickers to reduce overfitting. Currently reaching a maximum of 42% testing accuracy.

Action points for next week

Begin writing the report with the following structure: Introduction, Related Work, Problem Framing, Data, Methods, Results. Start gathering and cross-validating results from version 0 and produce training statistics. After completing a draft of the report, continue with feature extraction as the first coding task. Choose one KPI to track model performance (e.g. profit, loss, or accuracy). Tue’s advice on using AI: use it for guidance but write the report and peer feedback yourself. In coding, focus on abstraction and data structure and use AI for the implementation itself. Split the repository into modules. Develop a heuristic for selecting stocks.

Week 12: 20.03.26

Presentation of results since last meeting

Presented current model results and status of the midway report. Tue was very satisfied with the results so far. Tue could not assist much with the formalia in the report. Discussed next steps and areas to validate. Tue recommended implementing brokerage fees in the result calculation, using an ensemble or model council approach to decide whether to initiate a trade, and testing on different periods of historic data using Hugging Face data.

Action points for next week

Double-check that training and test splits are not mixed up. Include slippage and brokerage fees in the trading system – present results both with and without brokerage fees. Probe some of the trades manually and verify the price action against Yahoo Finance. Look into building an adapter that can convert Tue’s historic data from Hugging Face into minute-level data compatible with our pipeline. Validate the model on various two-week historic splits of data to confirm it performs well beyond the current test period. Investigate using an ensemble or model council to decide whether to initiate each trade, rather than relying on a single model’s prediction.